Research Proposal & Comprehensive Plan

FloodEDL-Mamba

Evidential State-Space Networks for Calibrated, Uncertainty-Aware Flood Segmentation across Geographies and Sensor Modalities

Prepared by: Ibrahim Khalil  |  Date: May 1, 2026

# 1. Executive Summary

This proposal targets a precise, under-explored gap in the deep-learning flood-segmentation literature surveyed in Karcı et al. (2026) and the 26 related works cited therein: none of the cited papers quantify pixel-wise predictive uncertainty, none use State-Space Model (SSM / Mamba) backbones, and none provide a calibrated, risk-tiered output suitable for operational disaster response. The proposed work, FloodEDL-Mamba, integrates Evidential Deep Learning (EDL) with a lightweight Mamba-based U-shaped encoder-decoder, trained jointly on RGB, multispectral (Sentinel-2), and SAR (Sentinel-1) data. The deliverable is a model that returns not just a flood mask but also calibrated aleatoric and epistemic uncertainty, enabling emergency managers to distinguish high-confidence flood pixels from ambiguous ones in cloud-shadowed or radar-speckled regions. The plan below covers data collection, EDA, model design, ablations, evaluation protocol, and a staged submission strategy targeting one top journal and two top conferences.

# 2. The Niche Research Gap

Reviewing the related work tracker compiled from Karcı et al. (2026), three properties are simultaneously absent from every cited study:

- Predictive uncertainty quantification. Every paper reports a single point-mask and a single accuracy number; no work reports calibration error (ECE), expected risk under uncertainty, or per-pixel confidence intervals. Yet false-negative flood pixels in low-confidence cloud-shadowed regions can determine whether evacuation routes are correctly flagged.

- State-Space Models (Mamba / Vision-Mamba) for flood segmentation. CNN encoder-decoders dominate (UNet, SegNet, DeepLabV3+, FPN, U-Net++); transformers appear in only one cited work (Chamatidis et al. 2024). Mamba's linear-time sequence modelling is a strong fit for high-resolution satellite tiles, but no flood paper has tested it.

- Cross-modal + cross-geography evaluation under domain shift, with calibrated confidence. Ghosh et al. (2024) test cross-region generalization but only on SAR and only with point-mask metrics; no cited paper combines SAR + optical + drone modalities under a single uncertainty-aware learner.

The intersection of these three properties — calibrated evidential uncertainty, Mamba SSM backbones, and cross-modal/cross-geography deployment — is the niche this proposal occupies.

# 3. Research Idea

## 3.1 Working Title

FloodEDL-Mamba: Evidential State-Space Networks for Calibrated, Uncertainty-Aware Flood Segmentation across Geographies and Sensor Modalities.

## 3.2 One-Paragraph Pitch

We propose a unified flood-segmentation network with three innovations stacked on top of the UNet/EfficientNet baseline established by Karcı et al. (2026). First, the convolutional encoder is replaced with a Vision-Mamba (VMamba / VM-UNet style) encoder that scales linearly in image resolution and captures long-range spatial dependencies otherwise lost in CNNs. Second, the decoder head is replaced with an Evidential output layer (Dirichlet prior, Normal-Inverse-Gamma for regression of water depth as auxiliary task) that returns aleatoric and epistemic uncertainty in a single forward pass — no Monte-Carlo dropout, no ensemble. Third, training uses a multimodal curriculum: paired Sentinel-1 SAR, Sentinel-2 optical, and UAV RGB tiles, with a modality-dropout regularizer enforcing robustness when one sensor is unavailable. The output is a flood probability map plus a calibrated confidence map, post-processed into three operational tiers (high / medium / low confidence flood) for downstream disaster decision-makers.

## 3.3 Research Questions

- RQ1: Does a Mamba SSM encoder match or exceed the segmentation accuracy of UNet+EfficientNet on flood imagery while running with lower FLOPs and memory?

- RQ2: Does Evidential Deep Learning produce better-calibrated confidence maps than MC-Dropout, deep ensembles, and softmax baselines, measured by Expected Calibration Error (ECE), Brier score, and Negative Log-Likelihood?

- RQ3: Does multimodal curriculum training with modality-dropout improve cross-region generalization, measured on held-out continents (Bangladesh, Florence, Nebraska, Mozambique)?

- RQ4: Do risk-tiered confidence outputs (high / medium / low) correlate with downstream operational utility — i.e., do high-confidence pixels predict ground-truth correctly with >99% precision, enabling automated routing while medium pixels are flagged for human review?

## 3.4 Hypotheses

- H1: Vision-Mamba-UNet achieves IoU ≥ 0.93 on FSSD and ≥ 0.80 on cross-region SAR benchmarks, with ≥ 30% lower FLOPs than UNet+EfficientNet.

- H2: Evidential output reduces ECE by ≥ 50% relative to softmax and matches deep ensembles at 1/N inference cost (N = ensemble size, target N=5).

- H3: Modality-dropout training degrades by ≤ 3 IoU points when a sensor is missing at inference, vs. ≥ 12 points for naïve multimodal concatenation baselines.

# 4. Phase 1: Data Collection

## 4.1 Primary Datasets (Public, Reproducible)

| Dataset | Modality | Size / Resolution | Use | License |
| --- | --- | --- | --- | --- |
| Sen1Floods11 (Cloud2Street) | Sentinel-1 SAR + Sentinel-2 MSI | 11 events, 4,831 chips, 512×512, 10 m | Train + cross-region test | CC-BY 4.0 |
| NASA IEEE GRSS DFC 2017/2020 | Sentinel-1 SAR | 6 events, ~10k tiles | Cross-region test (Ghosh 2024 baseline) | Open |
| Kaggle FSSD (lihuayang111265) | RGB drone/photo | 663 imgs, 512×512 | Direct comparison with Karcı (2026) | CC0 |
| DaLIWS | SAR | High-res, dense annotations | SAR-only ablation (Zhang et al. 2024) | Open |
| FloodNet (UAV) | UAV RGB post-Hurricane Harvey | 2,343 imgs | UAV cross-modal test | Open research |
| WorldFloods (Mahabal/PARMs) | Sentinel-2 | 422 events globally | Optical cross-region | CC-BY 4.0 |
| UrbanSARFloods (Sudiana 2023) | Multi-temporal SAR | Jakarta | Temporal ablation | Open |

## 4.2 Data Acquisition Workflow

- Register and download via official portals: NASA Earthdata, ESA Copernicus Open Access Hub, Kaggle, IEEE DataPort.

- Stage raw archives in a versioned data lake (S3 / local NAS) with DVC tracking.

- Harmonize CRS to EPSG:4326, resample SAR & MSI to common 10 m grid, tile to 256×256 for training and 512×512 for evaluation.

- Pair SAR + optical + UAV by event_id and timestamp ±48 h; record an unpaired-modality split for modality-dropout training.

- Generate a metadata catalog (parquet) with: event_id, geometry, biome, urban/rural, cloud-cover %, ground-truth source, label-quality flag.

## 4.3 Ground-Truth Labels

- Use existing flood masks from Sen1Floods11 and NASA DFC where available.

- Augment with OpenStreetMap permanent water layer for negative samples (no-flood).

- Sanity-check 5% of labels against EM-DAT event boundaries; discard tiles where label-event mismatch > 25%.

## 4.4 Compute & Storage Budget

- Storage: ~1.5 TB raw imagery + 300 GB tiled cache.

- Compute (training): 4× A100 40 GB for ~5 days per architecture; budget ~2,400 GPU-hours total across all ablations.

- Compute (inference benchmarks): single A10 / RTX 4090 for FLOPs, latency, and memory profiling.

# 5. Phase 2: Exploratory Data Analysis

## 5.1 EDA Goals

- Quantify class imbalance per dataset (flood vs. non-flood pixel ratio).

- Measure label-quality variance across regions (IoU between human and OSM-derived masks on overlap).

- Characterize modality coverage: percentage of events with all three modalities, paired SAR+optical only, etc.

- Identify confounders: cloud cover %, sensor incidence angle, urban density, season, biome.

## 5.2 EDA Deliverables

- Notebook 1: Per-dataset descriptive statistics & class-balance histograms.

- Notebook 2: t-SNE / UMAP embedding of tile-level features (pretrained DINOv2) colored by region — visualize domain-shift.

- Notebook 3: Pairwise modality alignment quality (PSNR/SSIM between coregistered pairs).

- Notebook 4: Failure-mode preview — sample tiles where the Karcı baseline (UNet+EfficientNet) fails on FSSD; categorize failure types (bare rock, dry vegetation, smooth asphalt, radar shadow).

- EDA report: 8–12 page summary with figures, used to justify architecture and training choices in the paper.

# 6. Phase 3: Methodology & Architecture Design

## 6.1 Backbone: Vision-Mamba-UNet (VM-UNet)

Replace the EfficientNet/ResNet encoder with a Vision State-Space (VSS) block stack. Each VSS block performs a 2D selective scan with input-dependent state-space parameters (B, C, Δ), giving global receptive field at linear time. The decoder mirrors the encoder with skip connections and a learned upsampling. Variants tested: Tiny (~22 M params), Small (~50 M), Base (~90 M).

## 6.2 Evidential Output Head

Replace the final softmax + cross-entropy with a Dirichlet-evidential head per pixel. The network outputs evidence eₖ ≥ 0 for each class k; the Dirichlet concentration α_k = e_k + 1 yields class probabilities and a per-pixel uncertainty mass u = K / Σ α_k. Loss = expected MSE under Dirichlet + KL regularizer to a uniform prior on incorrect-class evidence (Sensoy et al., NeurIPS 2018; adapted to dense prediction).

## 6.3 Multimodal Fusion + Modality Dropout

Three modality-specific stem encoders project raw inputs into a shared 64-d embedding; a cross-modal gated-attention block fuses tokens before the VM-UNet trunk. During training, drop one modality with p=0.3 per batch and replace with learned modality-prior tokens, enforcing graceful degradation.

## 6.4 Auxiliary Task: Water Depth Regression

Where Sentinel-1 InSAR-derived depth proxies are available, add an auxiliary regression head with a Normal-Inverse-Gamma evidential loss. Multitask training improves epistemic-uncertainty calibration (Amini et al., NeurIPS 2020).

## 6.5 Risk-Tiered Post-Processing

Post-hoc threshold the per-pixel uncertainty mass u into three tiers: HIGH-CONFIDENCE (u < τ₁, typically 0.1), MEDIUM (τ₁ ≤ u < τ₂, ~0.4), LOW (u ≥ τ₂). τ₁, τ₂ are calibrated on a validation set to hit precision targets (≥99% for HIGH tier).

# 7. Phase 4: Experimental Design

## 7.1 Baseline Suite

| # | Baseline | Source | Why included |
| --- | --- | --- | --- |
| B0 | UNet + EfficientNet-B7 | Karcı et al. 2026 | Direct head-to-head with the source paper |
| B1 | UNet + ResNet-50 | Karcı et al. 2026 | Source paper second-best |
| B2 | SegNet + EfficientNet | Karcı et al. 2026 | Source paper baseline |
| B3 | DeepLabV3+ + EfficientNet | Karcı et al. 2026 | Source paper baseline |
| B4 | FPN + EfficientNet-B7 | Ghosh et al. 2024 | SAR cross-region SOTA |
| B5 | ViT-B/16 + UperNet | Chamatidis et al. 2024 | Transformer baseline |
| B6 | Swin-UNet | Independent SOTA | Hierarchical transformer baseline |
| B7 | MC-Dropout UNet (50 samples) | Gal & Ghahramani 2016 | Bayesian uncertainty baseline |
| B8 | Deep Ensembles (N=5) UNet | Lakshminarayanan 2017 | Strong uncertainty baseline |
| B9 | VM-UNet (no EDL, no fusion) | ours, ablated | Backbone-only ablation |
| B10 | FloodEDL-Mamba (full) | ours | Proposed full system |

## 7.2 Datasets and Splits

- Train: 80% of FSSD + 80% of Sen1Floods11 + 80% of WorldFloods, stratified by event.

- In-distribution test: held-out 20% of each.

- Cross-region OOD test: NASA DFC events not seen in training (Bangladesh, Florence, Nebraska).

- Cross-modal OOD test: FloodNet UAV (modality not seen at full intensity).

- Cross-validation: 5-fold inside each split; report mean ± std.

## 7.3 Metrics

Segmentation: Accuracy, Precision, Recall, F1, IoU (per-class and mean).

Calibration: Expected Calibration Error (ECE), Maximum Calibration Error (MCE), Brier score, Negative Log-Likelihood (NLL).

Uncertainty utility: AUSE (Area Under Sparsification Error), accuracy-vs-rejection curve, precision at 99% confidence threshold.

Efficiency: FLOPs (G), params (M), peak GPU memory (GB), inference latency at 512×512 and 1024×1024.

Operational utility: Pixel-cost-weighted error using a cost matrix where false-negative flood = 10× false-positive (disaster-response convention).

## 7.4 Ablation Matrix

- A1: Backbone — CNN vs. ViT vs. Mamba (others fixed).

- A2: Output head — Softmax vs. MC-Dropout vs. Ensembles vs. EDL.

- A3: Modalities — RGB only / SAR only / Optical only / RGB+SAR / All-three.

- A4: Modality-dropout rate — {0, 0.1, 0.3, 0.5}.

- A5: Auxiliary depth task — on/off.

- A6: Model size — Tiny / Small / Base.

## 7.5 Statistical Validation

- Paired bootstrap on 5-fold metrics (10,000 resamples) to compute 95% CI.

- Wilcoxon signed-rank test between FloodEDL-Mamba and each baseline; correct multiple comparisons with Holm-Bonferroni.

- Pre-register hypotheses on OSF prior to running cross-region OOD tests.

# 8. Phase 5: Result Analysis & Interpretation

## 8.1 Headline Tables

- Table 1: In-distribution segmentation accuracy across baselines (FSSD + Sen1Floods11).

- Table 2: OOD generalization across regions (Bangladesh, Florence, Nebraska, Mozambique).

- Table 3: Calibration metrics (ECE, MCE, Brier, NLL).

- Table 4: Efficiency (FLOPs, params, latency).

- Table 5: Ablation matrix consolidated.

## 8.2 Headline Figures

- Fig. 1: Architecture diagram (encoder, fusion, EDL head, risk-tiered post-processing).

- Fig. 2: Qualitative side-by-side panels (input | GT | UNet+EffNet | FloodEDL-Mamba mask | confidence map).

- Fig. 3: Reliability diagrams comparing softmax / MC-Dropout / EDL.

- Fig. 4: Sparsification curves (AUSE).

- Fig. 5: Cross-region transfer heat-map (rows = train region, cols = test region).

- Fig. 6: Risk-tier coverage vs. precision plot — operational utility.

## 8.3 Interpretation Plan

For each research question we will state the conclusion, supporting evidence, and limitations. We will explicitly call out failure modes — e.g., where EDL is over-confident on radar shadow, what drives residual cross-region degradation, and which biomes still see > 0.1 IoU drop. We will release model cards, datasheets, and a tiny inference demo.

# 9. Phase 6: Paper Writing

## 9.1 Paper Outline

- Abstract (200 words) — gap, method, headline numbers.

- Introduction — disaster response framing, gap, contributions list.

- Related Work — extend the Karcı et al. 2026 review with: SSMs in vision, EDL for segmentation, multimodal SAR/optical fusion.

- Method — VM-UNet, EDL head, multimodal fusion, modality-dropout, risk tiers.

- Datasets & EDA — concise version of Phase 2.

- Experiments — baselines, metrics, protocol, statistical tests.

- Results — tables, figures, ablations.

- Discussion — operational implications, failure modes, ethics.

- Conclusion & Future Work.

- Reproducibility checklist + code & data appendix.

## 9.2 Writing Workflow

- Outline-first: 1-page bullet outline approved before drafting.

- Draft in Overleaf with shared Git branch; figures as Python scripts (not PNGs alone) for reproducibility.

- Internal reviews at 50% and 90% drafts; one external (PI/colleague) review before submission.

- Run plagiarism check (Turnitin/iThenticate).

- Pre-print on arXiv same week as submission.

# 10. Phase 7: Submission Strategy

## 10.1 Target Venues (Tiered)

| Tier | Venue | Type | Why fit | Typical decision |
| --- | --- | --- | --- | --- |
| A1 | ISPRS Journal of Photogrammetry and Remote Sensing | Q1 Journal, IF ~12.7 | Top remote-sensing venue; values novel methods + extensive evaluation | 10–14 weeks |
| A1 | IEEE Trans. Geoscience and Remote Sensing (TGRS) | Q1 Journal, IF ~8.2 | Strong fit for SAR + DL methods | 12–20 weeks |
| A2 | Remote Sensing of Environment | Q1 Journal, IF ~13.5 | Application-impact framing | 12–24 weeks |
| A2 | Natural Hazards (Springer) | Q1 Journal, IF ~3.7 | Same venue as Karcı 2026 — direct conversation with that paper | 8–12 weeks |
| B1 | CVPR / ICCV / ECCV | A* Conference | If method novelty (Mamba+EDL) leads — short, methods-focused version | Reviews 2–4 mo |
| B1 | NeurIPS Datasets & Benchmarks | A* Conference | If we release a curated multimodal flood benchmark | 3 mo |
| B2 | IGARSS | Top GRS conference | Fast turnaround, community visibility | 3 mo |

## 10.2 Submission Plan

- Primary target: ISPRS J. P&RS — full journal paper with all ablations and operational evaluation.

- If desk-rejected: TGRS (lateral move) or split into a methods-focused conference paper (CVPR / NeurIPS) + an applied journal (Natural Hazards).

- Always release pre-print on arXiv concurrent with submission.

- Submit a 4-page extended abstract to IGARSS in parallel for community feedback.

## 10.3 Author Response Strategy

- Track all reviewer comments in a shared spreadsheet; categorize (factual / methodological / writing / out-of-scope).

- Address every comment in the rebuttal even if briefly; never ignore.

- Provide additional experiments only when they fit the page budget; otherwise commit to add in revision.

# 11. Timeline (Gantt-Style, 12 Months)

| Month | Phase | Key Deliverables |
| --- | --- | --- |
| M1 | Setup + Data Collection (start) | Repo, env, DVC; access to Sen1Floods11, FSSD, WorldFloods |
| M2 | Data Collection (finish) + EDA | Tiled cache, metadata catalog, EDA notebooks 1–4 |
| M3 | Baseline reproduction | Reproduce Karcı 2026 numbers ±0.5 IoU; reproduce Ghosh 2024 |
| M4 | VM-UNet implementation + Tiny-scale runs | Working VM-UNet; first ablation A1 results |
| M5 | EDL head + multimodal fusion | End-to-end FloodEDL-Mamba prototype |
| M6 | Full ablation matrix run | All A1–A6 results; picks final config |
| M7 | Cross-region & cross-modal evaluation | Tables 1–4 finalized |
| M8 | Operational utility study + risk-tier validation | Table 5, Fig. 6 |
| M9 | Drafting v1 + internal review | Full first draft with all figures |
| M10 | Revision + external review + arXiv submission | Polished v2; arXiv pre-print |
| M11 | Journal submission (ISPRS J. P&RS) + IGARSS abstract | Submission package, rebuttal kit prep |
| M12 | Buffer / response prep / open-source release | Code+models+benchmark on GitHub & Zenodo |

# 12. Risk Register & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Mamba implementation underperforms CNN on small flood datasets | Med | High | Pretrain VM-UNet on ImageNet-1k masks + BigEarthNet self-supervised before flood fine-tune |
| EDL head hard to calibrate at pixel level | Med | High | Stage training: first softmax convergence, then EDL fine-tune with KL annealing |
| Cross-region OOD too brutal — no method works | Med | Med | Add a domain-adaptation head (DANN/CORAL) as a fallback contribution |
| Compute budget exceeds 2,400 GPU-hr | Med | Med | Cap A1 ablation to Tiny/Small only at full eval; Base only on best config |
| Reviewer concern: dataset overlap / leakage | Low | High | Strict event-level splits; document in Datasheet; release split files |
| Scooped by concurrent Mamba-flood work | Med | Med | Pre-print early on arXiv; emphasize EDL+multimodal angle as differentiator |
| Sentinel data licensing for redistribution | Low | Med | Redistribute only metadata + code; users download from ESA/NASA |

# 13. Expected Contributions

- First application of Vision-Mamba (VM-UNet) to flood segmentation, with full backbone ablation against CNN and Transformer baselines.

- First evidential-deep-learning flood segmentation system with calibrated, single-pass aleatoric + epistemic uncertainty.

- Multimodal training recipe (RGB + Sentinel-2 + Sentinel-1) with modality-dropout for graceful degradation when sensors fail.

- Operational risk-tiered output (HIGH/MEDIUM/LOW confidence) validated against precision targets — the first to bridge segmentation accuracy and disaster-response decision utility.

- Open-source release: code, model weights, reproducible benchmark splits, and a Datasheet/Model Card.

# 14. Resources & Reproducibility

- Repo: GitHub public, MIT license; Apache for model weights.

- Tracking: Weights & Biases for experiments; DVC for data; Hydra for configs.

- Compute: 4× A100 cluster (institutional or cloud spot); fallback Lambda Labs.

- Data: All datasets are open; only metadata redistributed.

- Reproducibility checklist: ML Reproducibility Checklist + Papers-With-Code submission.

- Ethics: model card warns against use as sole basis for evacuation orders; calls out OOD-region degradation.

# 15. Niche Gap → Contribution Mapping

| Identified Gap | Source Evidence | Our Contribution |
| --- | --- | --- |
| No uncertainty quantification in any cited flood-segmentation paper | Karcı 2026 + 26 refs report only point metrics | EDL head: per-pixel aleatoric + epistemic uncertainty in single pass |
| No State-Space (Mamba) backbone for flood | Only CNN (24/26) + 1 ViT (Chamatidis) tested | VM-UNet encoder, full ablation vs. CNN & ViT |
| No multimodal SAR + optical + UAV joint learner with graceful degradation | Existing works are mostly single-modality | Cross-modal fusion + modality-dropout regularizer |
| No operational risk-tiered output linked to disaster decisions | All prior work outputs binary/probability mask only | HIGH/MED/LOW confidence tiers calibrated to precision targets |
| Limited cross-region OOD evaluation with calibration | Ghosh 2024 tests OOD but no calibration | OOD eval × calibration metrics × multimodal stress tests |